A Web Based System for Calculating Carrying Capacity of Herbivores

Oran Weaver

CS470 – Final Write-up

April 25, 2005

Table of Contents

Abstract	1

1.0 Introduction	1

2.0 Project Overview	1

2.1 Data Entry	2

2.2 Existing Model Implementations	3

2.4 Planning Process	6

3.0 Project Requirements	7

3.1 Functional Specifications	7

3.2 Reasonable request	8

3.3 System Specifications	8

4.0 System Design	8

4.1 Web Flow	9

4.2 Data Base Design	10

4.3 Data Structures	11

5.0 Software Development Process	12

5.1 Development lifecycle	13

5.2 Challenges	13

5.3 Actual Schedule	14

6.0 Results	15

6.1 Final Results	16

6.2 Future aspects	18

6.3 Discussion	19

7.0 Summary and Conclusions	19

8.0 References	20

8.1 Technical References	20

8.2 Programming References	20

8.3 Web Refrences	21

Appendix A: User Manual	22

Minimum System Requirements	22

Installation	22

Using the program:	23

A Web Based System for Calculating Carrying Capacity of Herbivores

Oran Weaver

### Abstract

There are several methods for determining carrying capacity of herbivores, some more thorough than others.  All have a dependency on calculations.  These calculations, in most cases, are linear relationships between food supply and nutritional needs of an animal.  The scientific process of determining these relationships are under constant study and scrutiny to determine a method that best predicts actual events.  This project represents a stepping stone in presenting Tom Hanley’s theories for estimating carrying capacity to a larger audience utilizing a web interface for public access.

### 1.0 Introduction

This project is being developed for UAA’s Department of Biology and the United States  Department of Agriculture, Forest Services, Pacific Northwest Research Station.  These two clients have teamed up to develop a more efficient way of calculating carrying capacity of herbivores.  The calculations presented in his project are based on Tom Hanley’s theories regarding the relationship between energy and protein requirements to a food supply.

Dr. Kenrick Mock is UAA’s Computer Science department contact for this project, and with his help in breaking down the formulas and a little guidance in programming, I have developed the web page for this project.  Don Spalinger is an Associate Professor and Chair of the Biological Sciences at UAA and represents the head of this project for the Biology Department.  He specializes in Herbivore Nutrition and Ecology, and Plant-Herbivore Interactions.  Tom Hanley is a researcher for the U.S. Department of Agriculture whom this project has the ultimate responsibility of pleasing.  This project is representing Tom Hanley’s theories for determining carrying capacity.  Don Spalinger and Tom Hanley together make up the clients for project.

### 2.0 Project Overview

This project is a first step to a larger project in determining carrying capacity of herbivores.  The area of study is wildlife carrying capacity using biomass and digestibility of an available food supply.  For this phase of the project, herbivores are being restricted to deer.  Deer dietary constraints are well understood and represent an easy task to accomplish.  Carrying capacity calculations are easy to verify for deer and can form a base step before moving to an animal with more complex constraints.

Part of the calculation requires plant elements that represent energy and protein.  Plant information is measured in a laboratory, and biomass levels are estimated out in the field.  Maintaining this information has become as important as calculating carrying capacity due to the dependence of the values for the plants.  A part of this project is dedicated to storing these plant values in a relational database and to provide a way to modify, delete and add values.

Combining this forage database with the calculator interface will provide a powerful tool to current researchers.  As the project progresses to its future phases, this integration will become an essential interface that will decrease the time spent on entering information to perform necessary calculations.  The scope of this project is not concerned with the biological or research aspects of this subject, but more interested in the design of the interface for performing the calculations and a front end web based manager for the relational database of the plant information.

## 2.1 Data Entry

Two sets of data are combined to calculate carrying capacity.  A set of data that is specific to the animal and a set that represents each type of forage.  These are described below with associated acronyms that are common to this area of research:

Animal data includes:

- A description of the animal, season, and number of offspring.  This is a label to describe the model’s calculated results.  Typical values include: “Deer, Summer no Fawn”, “Deer, Summer, 1 Fawn”.

- Metabolizable Energy Requirement represents the amount of nutrients required.  This value is used in conjunction with the Dry Matter Intake Requirement to determine Digestible Energy or Dry Matter Digestibility.  The value entered has no bearing on the calculations because Digestible Energy and Dry Matter Digestibility are entered separately.  Values are numbers greater than 0 and the units are either in kcal/day or kJ/day.

- Dry Matter Intake (DMI) is the amount that an animal will eat in a day under specified conditions.  Typical values are numbers greater than 0 and the units are in g/day.

- Digestible Energy (DE) represents the constraint for the lower limit of plant Dry Matter Digestibility.  This value is entered directly.  Values are numbers greater than 0 and typically are no greater than 18.84 kJ/g or 4.5 kcal.

- Dry Matter Digestibility (DMD) is the same as Digestible Dry Matter(DDM) and performs the same function as Digestible Energy, it is represented as a percent ranging from 0% – 100%.  This value is entered directly. The conversion from DMD to DE is based on the following:

DMD × GE = DE

Gross Energy (GE) is not used for calculations in this project.

- Digestible Protein (DP) is the protein constraint that is required and calculated from crude protein requirements.  This value will be entered directly without entering a crude protein value.  Digestible Protein is entered as a percent ranging from 0% – 100%.

- Crude Protein (CP) is the raw protein constraint.  This value is entered directly and ranges from 0% - 100%.

Relating to finding or using a food source:

- Maximum percent any one plant species contributes to the total biomass in an animal’s diet indicates a maximum that any one plant will contribute as a food source.  This value expresses the following idea: as a plant is consumed it becomes sparse and difficult to find, therefore an animal would use less energy foraging by moving to a different variety.  The typical value is 40%, however, it can range from 1% to 100%.

- Minimum Amount of Total Biomass represents the minimum amount of biomass in an area that must be present to not be passed up.  If the food is scarce, the animal would move on to a different area rather than spending energy finding food that may not be there.  The typical minimum value is 25 kg/ha, although, any value that is 0 or above can be entered.

Forage Data includes:

- Species Label also known as the plant name and represents an identifier for the plant.  More than one of the same type can be present.  This can be used to indicate varying nutritional levels within the same species.  Any identifiable name that the user finds acceptable can be used, this can be the actual plant name, the plant’s Latin name, a coded name representing the plant or a meaningful description.

- Biomass represents an estimate of the species availability.  This is reported in kg/ha and can have values of 0 or greater.

- Digestible Dry Matter (DDM) or Dry Matter Digestibility (DMD) is measured from plant samples as a percent value.

- Digestible Protein (DP) is measured from plant samples.  This is a percent value.

- Percent of Plant is the usable part of a plant.  Some plants can only be considered for a small portion of the diet due to its toxicity.  This percent value represents the maximum that a specific plant can be included in a diet.

The data for both plants and animals are collected in the field and measured.  There is also a set of collected forage information contained in a separate Excel spread sheet to be used as data in the plant database for this project.

## 2.2 Existing Model Implementations

There are two models that the clients have used to calculate carrying capacity of deer.  A more current VBA enabled Excel spreadsheet (not the same as the forage spreadsheet) and a FORTRAN program that was received in a paper format.  The Excel spread sheet uses the Microsoft solver package to linearly solve for carrying capacity.  The spread sheet is not complete in that some options were removed to simplify it.  The FORTRAN program was open source and used a dump file to display results.  The dump file had a static file name and the program itself does not support multiple users at any one time.  Input in the FORTRAN was done with a text file interface that has strict formatting guidelines.  When asked about samples of the FORTRAN program, the clients informed me that it has not been used in years and to only use the printout of the code for reference.

To start a calculation using the VBA enabled Excel spreadsheet, the user must enable macros.  Once started the user is asked to enter specific plant data as shown in figure 1. On this Excel sheet there are a static number of spaces to enter plant data.  In this figure the user has specified the plant names in coded Latin (First two characters of the first and second word in the Latin name of the species, followed by a part description when needed).  They also entered the amount of available biomass, digestible dry matter and digestible protein.  These three values are used to determine each plant’s part in the diet of a deer based on what a deer requires for intake.

Figure 1 Excel Plant Interface

Figure 2 shows a sample of the deer data input (constraints):

Figure 2 Excel Animal Data Interface

As shown in figure 2, the season is entere.  The main reason for the “Season” field on this screen is to provide a status label for the model (In this case, the Deer does not have a fawn).  The rest of the data is entered manually from figures that have been collected in reports, or alternatively, as a “what if”.  The fields in the blue labeled “Other constraints” are disabled in the Excel model.  After this data has been entered the spread sheet starts the calculations using an interim sheet as shown on figure 3.  The solver package uses this data to calculate the carrying capacity for deer.

Figure 3 Excel Calculations (reduced in size)

After the solver calculations have been accepted the Excel model goes to a results page that displays all the data as in figure 4.  This is a massive spread sheet that has to be scrolled to view one side to another and top to bottom.  In this figure I have indicated where I hid 49 unused rows to compact the spread sheet in size.

Figure 4 Excel Results (reduced in size)

Both the spreadsheet and the FORTRAN program have limitations.  The algorithm in the FORTRAN model was effective, but does not take advantage of time saving properties of linear algebra.  Both models limit the number of users that have access to them at any given time.  If changes needed to be made with respect to the way calculations are made or if a new data type is introduced, the complexity of updating any non-web based system can become a logistical nightmare.  A web based design allows for all changes to be made in one location, output can be dynamic (only as large as needed), and information would be at the user’s fingertips for changes and news in general, as is the nature of the World Wide Web.

## 2.4 Planning Process

Originally this project had a group of two people. I was an add-on when one of the members no longer wished to participate.  The planning process for this project started with a brainstorm of ideas of how to best represent the calculator.  The clients did not have a specific design in mind; their only requirement was to make a program that can be distributed and make calculating carrying capacity using Tom Hanley’s method easier.  Brainstorming resulted in the determination of using a web page for a user interface.  This would allow for easy upgrades and access.  From here the decision to use ASP.net and C# were based on the products’ relation to business outside of the University setting.  I had no previous experience with either these two languages prior to this project.  From this point the design process worked similar to a prototyping method.  Both the clients have had hectic schedules and would meet with us about once a month, but were open to e-mails as needed.   At the beginning of the spring 2005 semester, I was handling the project without group aide.  I made the designs based on the needs to maintain the web page.  The clients have trusted me with these for the project, providing explanations of concepts and calculations as needed.  They have at times offered some great functionality ideas regarding page loading and usage.

### 3.0 Project Requirements

The requirements for this project fall into two categories: functional specifications and reasonable request.  The functional specifications for this phase of the project are the requirements that must be working to call it a success.  These include the calculator implementation and the relational data base of known forage data.  Reasonable request were features that did not have a high priority but where asked to be implemented in the design.

## 3.1 Functional Specifications

- A Web based system of deployment for a general access point.

2.   Linearly solve multivariable data sets to calculate carrying capacity for a hectare of land.  The following formulas have been derived for this purpose:

P = Percent of plant used	B = Biomass of plant	DP= Digestible Protein

DDM = Digestible Dry Matter	DE = Digestible Energy	MTB = Maximum Total Biomass

DMI = Dry Matter Intake   CP=Crude Protein

| 0≤Pi≤1 (constraint on all percentages) | (1) |
| --- | --- |
| P1B1DP1+P2B2DP2+...+PnBnDPnP1B1+P2B2+...+PnBn≥DPconst | (2) |
| P1B1CP1+P2B2CP2+...+PnBnCPnP1B1+P2B2+...+PnBn≥CPconst | (3) |
| P1B1DDM1+P2B2DDM2+...+PnBnDDMnP1B1+P2B2+...+PnBn≥DDMconst | (4) |
| P1B1DE1+P2B2DE2+...+PnBnDEnP1B1+P2B2+...+PnBn≥DEconst | (5) |
| Toxicity or limiting factor on a specific plant: PiBiP1B1+P2B2+...+PnBn≤MTB | (6) |
| Overall goal: maximize (P1B1+P2B2+...+PnBn) | (7) |
| Days per hectare = ((P1B1+P2B2+...+PnBn)−Bminconst)DMI×1000 | (8) |

3.   Access to view plant nutritional data that has been collected to date.  The client was not specific on the details of how they wanted this to be done, only that they would like to have the data accessible from the web page.

4.    A data base manager to allow easy manipulation of the data.

5.    Data input should include selecting data from the database and manual entry.

6.    Results should have a print option.

## 3.2 Reasonable request

The client for this project has expressed a desire for these side applications if time permitted.

- Be able to select a set of data for a specific area that has been entered into the plant database. (Implemented as the Region/Stand select feature from the search page)

- A bite size in grams to be added to the list of constraints for a specific plant.  (Not yet implemented.  The client is working on the specifics of this item as to how it fits into the model will be programmed in later as more details emerge.)

- A stand alone program that will perform the calculations using the same formulas as the web page. (Not implemented, time did not permit)

- Saving a data file in an Excel format on a users machine.  (Not implemented.  More time would be needed to research these techniques)

## 3.3 System Specifications

This page should be viewable and useable by any major market web browser.  The system hosting the page should be running IIS or any comparable web server application that has the ASP.net plug-ins. Bandwidth requirements should not be a major factor.  The clients for this project have expressed that 80% of the users will be on broadband connections.  The hosting system will also need to be running Microsoft SQL Server 2000 and have the .NET framework 1.1 installed for all features of the web page to be functional.

### 4.0 System Design

ASP.net and PHP were the two eligible choices in the design decision for the actual page interface.  ASP.net was chosen for its ability to have a fully object oriented program in the background running the data structures.  With ASP.net, two major choices of programs that will run the code behind files are C# and Visual Basic.net.  C# was chosen over Visual Basic.net as the language to use in ASP.net because of its syntax being close to java and it also represents a programming language that I had no experience in.  The database is using Microsoft SQL server 2000.  Two database structures are being used on this project, one for plant data, and the other for a security access.  The experience gained by using these de facto products will enhance my stature in the business world, once I immerse in it completely.

## 4.1 Web Flow

An integral function to the web page is its flow design.  This design needed to represent a logical flow from page to page.  There are three major structures in my implementation, the calculator pages, the search page, and the data base manager pages.  Each set was designed to be functional and small.  By keeping the pages small, the response times between pages is also small.

The first and most important major chain for this project is the calculator itself.  The decision came down to how much content should each page display.  Rather than designing a single page with a lot of content I decided to break it into four separate pages, three for inputs and one to display the results.  This reduces the number of hidden fields embedded in the pages that can lag the page download or event response times.  The final page in this chain is the results page, which uses Lpsolve to linearly solve the formulas listed in section 3.1.  The results are displayed in a data table which has some unique features that will be in section 4.3.

Second is the search page.  The search page is connected to the data base that holds the plant information and is the access point to the data base manager.  This page needed two data tables, one for displaying the search results, and another to hold selected forage information.  This search page allows a user to build the forage data for use in the calculator by using the data in the plant data base.  This forage data is stored in a session data identified by a session cookie that allows a user to import it into the calculator.  I discuss more on session cookies in section 4.3.

The third major chain of pages is the data base manager.  This prevents the need for local user login access to the hosting computer to make modifications.  Local access can be a big security risk for any system open to the public.  The decision to use Microsoft products has limited the project disallowing the use of SSL.  I was unable to find a free service that would provide the resources needed to use SSL to secure the page for a logged in user.  The security features that were placed into this chain of pages include encrypting the user names and passwords with a poly-alphabetic encryption system so that if the security database information was compromised, it would be difficult to figure out.  Incorporated with the session data for the page is a login status with a security level indicator.  Attempts to access a security page without the setting in the session data is re-directed on the page load to the login page.  All encrypted usernames and passwords are decrypted at the server, so any information being retrieved from the database is in its encrypted form.  This is not a perfect solution, but for the nature of this project it is as effective as it needs to be.

Figure 5 shows a basic web flow of interactions between each page, and where data is transferred from the search page to the calculator.

Import plant data

Log in

Entry point for Web users

Enter constraints and Title

Search for plants and log into secured area

Change password

Manage Plant Data

Manage Stand data

Manage Accounts

Enter Animal

constraints

Enter Plant Data

View Results

Lp_solve

Figure 5 Web Interface Page Flow

## 4.2 Data Base Design

In designing the data base for this project, I made every attempt to normalize it.  Normalizing the database provides the most flexibility for expansion and growth.  I have found through experimentation with SQL Server 2000 that some quirks exist with this system.  First and foremost is the logging into the data base for viewing and editing.  There were two ways to accomplish this task.  One was to create an account on the server computer for each user that needed access.  This seemed unreasonable for the most part and was not a consideration.  The second method was to create an ASP.net login for a single manageable user account that handles all interactions from the web page to the data base.  This required a second data base for user information a data manager for it as well.

The overall design of the data base includes two major sub-sections and a table in the middle that relates them.  The first major sub-section is specific to each forage type and keeps track of nutritional data and descriptions.  The second major sub-section contains information on locations and their data sources.  The table in the middle holds a volume of each forage to a location.  As more data is entered, this table will gain in importance.  Figure 6 shows the data base structure.  The security data base is not normalized and is a single table; therefore will not be shown as its role in this project is of no minor consequence.

Plant

Plant_key*

Plant_name

Plant_code

Plant_type(fk)

Plant_class(fk)

DE

CP

DDM

DP

Class

Class_name*

Class_major(fk)

Major

Major_type*

Type

Type_name*

Biomass

Biomass_key*

Biomass_value

Biomass_plant(fk)

Biomass_stand(fk)

Stand

Stand_name*

Region(fk)

Region

Region_name*

Region_source(fk)

Source

Collector_author*

Source(text)

Figure 6 Relational Data Base Design

## 4.3 Data Structures

The majority of the page is using C# for all data structures.  There are three major data structures that make the page functional.  The first is a linear solver package called lpsolve (see web references in section 8.3).  Lpsolve is freeware with registration to a Yahoo! User Group for the lpsolve page.  The functions of lpsolve are greater than the needed calculations for this project.  Many language interfaces are provided, one of them is C#.  Lpsolve was programmed by Michel Berkelaar as a non-commercial product and he claims to have solved problems as large as 30,000 variables and 50,000 constraints with it.  The program itself is not open source so the internal structure of the program is unknown to me.  It is being used as a high level structure where the variables and constraints are set and it solves the problem and returns the answer.  Without lpsolve, this project would have had more implications on solving the math than designing a data base structure with a manager.

Session data became essential to this project.  The discovery for the need came when I was showing the progress of the page on a separate computer and discovered that two users in the calculator were working on the same stored data set.  The books that I purchased for this project described the idea of a shopping cart where each user has their own set of data to work with.  ASP.net uses session cookies by default; however, it does not imply that it is doing anything with them.  Session cookies work by storing a temporary ID reference number on the web user’s computer.  This ID is used in post backs to identify which set of data belongs to which client.  There are two ways to utilize a session cookie.  The first is inline with the code as needed.  It has an advantage of utilizing resources only when encountered, and a disadvantage of tying up precious web resources if a large amount of data is stored.  Since I am working with a data base that will grow as time progresses, this first option may become problematic.  The second option is to make a relationship between a session ID and a data structure that relies on system resources instead of web resources.  This implies that the relationship must be set in advance so that every user of the page has a set data structure holding their data as they traverse the page.  This second option was the one I chose.  Using session cookies to hold data also works to help prevent users from accessing secured pages when not logged in.  Upon logging in I used the session data structure to set a security level to above ‘0’ for this access.  When the user logs off, the security level is set to ‘0’ and if the user closes their browser window it destroys the cookie preventing them form being able to jump into a secured page.

Data tables were significant in displaying data to a client user.  They are tabular in form and have some aspects that make them extremely convenient.  With a data table, a data base can be bound to it so that all column headings and data can be automatically generated on use.  When the table is selected and copied into Excel, it treats the data as though it was copied from Excel itself.  By using a SqlAdapter and a DataView, information can be sorted and displayed in a paged environment so the web page is not overwhelmed with large amounts of data.  The data tables allow for editing within the table itself so there is no confusion as to which cell is being modified.  In a way, they work like a visual array.  Data tables make working with tabular data and viewing SQL query results easy to work with.

### 5.0 Software Development Process

With most of the interface design details left to my partner and myself, I have worked on the functional part of the project that covers the major requirements to ensure they are working before making the page pleasurable to use.  I am dependant on the feedback of the clients for this project to make changes and adjustments or to add new constraints in the calculations as they deem necessary.  The clients, though, have had more demanding schedules than mine; and as stated before, from the beginning of the Spring 2005 semester I have been working on this project without group aide.

## 5.1 Development lifecycle

This project started out with some simple requirements, which I have tried to expand on with some useful features.  In time I came to realize that too many features were a hindrance, not just to implement, but for the user as well.  About mid-February, the clients and I limited the scope of this project to the something manageable and could be completed by the end of April.  Tom Hanley lives and works in Juneau Alaska and flies to Anchorage monthly for meetings as needed.  During the days he is in Anchorage, he sets up meeting times where we could discuss the progress of this project.

Due to the time constraints of Tom Hanley, Don Spalinger, and myself the development of this project was not constant, but jagged.  At times I would not be able to work on it for a week while I attended to other class matters.  During the project, some of the calculations were revised after being deemed incorrect or not implemented correctly.  Minor and simple to fix, these sometimes took more time than expected.

## 5.2 Challenges

This project had many challenges; some were not expected, but allowed for a more intriguing study.  Time allowing to work on it became a problem as the semester progressed.  The requirements of my other classes grew and the amount of homework with them.  In addition, receiving feed back form the clients for this project was dispersed, so when I found myself going in the wrong direction I would be down the road a ways before finding that I have to backtrack and come at the problem from a different perspective.

Starting this project I had no experience with C#, ASP.net, or SQL Server 2000.  I further had no experience with a dynamic web applications.  This led to a good portion of time reading books on integrating the three programs to form a functioning product.  In the process I have purchased about $300 in books.  I found that Microsoft products may be an industry standard, but their books provide many writers, with applied background, a large market explaining how to use them.  Of the three books published by Microsoft that I purchased, one was deceptive and misleading, another offered no explanation on how the product functions, and the last was explaining the programming language C# leaving out the most critical details.

A decent explanation of post back and session cookies with respect to web pages would have reduced my learning curve a good portion.  In most cases, when debugging my code I found that the problem was not with the logic of the code but with my understanding of post back handling.  In the following example, the logic of the code is quite sound, however, it has an interesting problem that is tied to its post back response:

Private void dealWithPassword() //(This has been simplified to show the logic of the structure)

{

if (the new password and the retyped new password match)

{

if(Old password matches with user name from the SessionData)

{

Change password

Print success message and clear text fields

}

else

{

Print failure message for bad old password and Clear text fields

}

}

else

Print failure message for bad matching new passwords

}

In the example above, the code is executed when the user tries to change their password.  The result of execution would change the password, given the correct inputs, and then print out a failure message.  The product of intensive searching for any type of bug yielded that the error here was mine, not C# or Microsoft products.  I have never worked with post back responses in great detail, and was trying to make the page convenient.  I had a button to press that executed the above code when its ‘button clicked’ event occurred, in addition, I wanted the user to be able to just press enter in the last text box to issue the same command.  In doing this I used an ‘on text change’ event that executed the same code.  After clicking the button to execute the change password method, it would change the password and modify the database password file as it was suppose to.  Then clearing the text fields would fire the ‘text changed’ event and re-run the code, only this time the password does not match because the input filed is now blank.  This would print out a failure message.

Do to events similar to the previous example; I spent a good portion of time studying the effects of post back responses with ASP.net.  I found that the majority of my time with this project was spent reading books (not from Microsoft publishers) for a better understating of these and SQL interactions.

## 5.3 Actual Schedule

My original plan for scheduling time to work on this project during the semester was over zealous.  I had planed to spend about 20 hours a week on this project which would have been enough time to iron out about any bug that would appear.  Figure 7 illustrates the actual time line in a Gantt chart, with the estimated days to spend on a subject in blue, and the actual days in red.  I was not able to spend 20 hours a week on this project as predicted.  Several complications of time management arose throughout the semester; some were unavoidable events that life throws your way to see how you handle it, and others of my own making.  In either case, the actual number of hours spent per week on this project for this last three weeks has been about 20, and before that, my average was around 10, where 5 was programming and the other 5 was reading to find out what I had to know to complete my task.  Some of the discrepancies that are shown with broken lines represent times when the client had informed me that the calculations were working incorrectly, one case was my misinterpretation of the problem to be solved, and another was misinformation that was caught late.

Figure 7 Gantt Chart of time estimates in blue and actual times in red

### 6.0 Results

This project has been completed on time.  After the last meeting with the clients, they have expressed pleasure with its progress.  They were impressed with some of the design decisions, and a few of the features that are part of the data structures I have used.  There were a few features that were put aside for this semester that included opening and saving files on a web users computer.  This turned out to be a blessing; from the last meeting I had with the clients, they had a concrete idea on how they wanted to structure a data file and which parts are to be supplied by the web page.  These conditions differed from the original idea that was presented.

## 6.1 Final Results

Below are some screen shots of the web interface.  For complete detail of all aspects of this web page, see Appendix A.  Figure 8 shows a dynamic display of the results page using a sample set of data that was used for the Excel example.

Figure 8 Results displayed by the web page after calculations

Figure 9 shows my implementation of the data base search that is used to select this data set from SQL server 2000 and imports it into the model without the user entering any of the data.  This represents searching by Region and Stand.  A region is a selection of land (i.e. Alaska is divided into many regions), and a Stand is just a manageable area of a region for study.  Biologist collect estimated quantities of plants in the field which makes this a time consuming process.  This data is stored with its stand data set so that when a sample set of data is needed, actual numbers from a previous study of the area can be used.  To reduce the time needed to enter this data by hand I made a ‘use region/stand’ button that enters all this data for the user.  When the user has finished selecting all the forage data they then click on the ‘go to calculator’ button which imports the forage data into the calculator.

Figure 9 Example of search page using Region/Stand lookup feature

Figure 10 shows a page inside the security area that illustrates the data management aspects that I have designed for this project.  Shown is the sample Excel dataset that has appeared in all the example screen shots.

Figure 10 Manager for Region/Stand data editor

## 6.2 Future aspects

The clients for this project seem pleased with my work so far and have expressed a desire for me to continue working throughout the summer to extend the model and data set so that it covers a wider array of common situations.  A winter sub model, and data input by file are on the agenda.  Eventually they would like to see a GIS system use an image of an area, break down the map to forage types, feed it to the calculator from this project and have the web page return their results.

## 6.3 Discussion

Every page of my design is functional.  There are a few minor things I would like to change to better present the information displayed on the pages.  There are a few labels I have noticed that are not updating when their data changes, and some are displayed in an awkward position.  Ensuring correct formatting of each page and adding content to the home page entry point into this project is also scheduled for summer work.

I would like to make the security user account manager look better.  It is plain with its current representation.  Near the end of this semester I learned about using templates on data tables to allow for easier editing.   Currently the Region/Stand manager (shown in figure 10) uses this for editing one of its columns of data.  The security manager could use this to reduce the confusion of where to look for making changes.

The data tables that were used worked really well.  The built in feature that allows a user to copy the table and paste it into Excel can be extremely useful.  They have presented a way to display data in a familiar format to both the client and myself, and allow for controlling the space used on a web page with their paging ability.  The built in SQL adapters also work well with data tables providing an easy and efficient way to display the contents of a relational database.

SQL interactions between SQL Server 2000 and the server side of the web page are not as structured as I would have liked them to be.  I was hoping to make an account that would only have partial access from the page and then another with editing access.  This was going to be part of the security implementation.  What I found was ASP.net had to have an account with full access to perform the required actions.  All that was needed beyond this account was an account with minimal access to log into SQL Server 2000.  After a successful login with this secondary account, all permissions of the ASP.net account were applied to it.

### 7.0 Summary and Conclusions

This web page was developed in ASP.net with C# and SQL Server 2000 for the Department of Biology at UAA and U.S.D.A., Forest Services, Pacific Northwest Research Station with the intent to provide an open access to calculating carrying capacity using Tom Hanley’s method.  This phase of the project was completed on time with the specifications that were deemed acceptable by the clients.  In the last meeting with the clients, they seemed pleased with my work and expressed a desire for me to continue working during the summer months.

This project was challenging for me with my school schedule and taking on the responsibility of learning how to program ASP.net pages utilizing C# and integrating these tools with SQL Server 2000.  I had no experience with any aspect of programming a dynamic web page that performed functional service.  Through this experience I have learned a great deal about web page interactions and their event handling.  I have also learned a wealth of information working with SQL Server 2000 and C# to add, edit, delete, and searching through a relational data base.  It feels good to know that I am designing something that will be bigger than myself, and has applications beyond academia.

I feel that the knowledge I have gained form working on this project with web pages and SQL Server interactions will aid me greatly on any future projects I will encounter in this area.  I believe I would have had a more concrete design document for this project had I already possessed this knowledge, and would have reduced the time spent on debugging code that looked sound and logical (e.g. my change of password button in section 5.2).

### 8.0 References

## 8.1 Technical References

[1] Hanley, Thomas; Rogers, James. (1989). Estimating Carrying Capacity With Simultaneous Nutritional Constraints. Research Note PNW-RN-485. Portland, OR: U.S. Department of Agriculture, Forest Services, Pacific Northwest Research Station.

[2] Hobbs, Thompson; Swift, David. (1984). Estimates of Habitat Carrying Capacity Incorporating Explicit Nutritional Constraints. J. Wildl. Manage. 49(3). Pg 814-22.

## 8.2 Programming References

[1] Onion, Fritz. (2003). Essential ASP.NET with Examples in C#. Addison-Wesley. ISBN 0-201-76040-1.

[2] Reilly, Douglas. (2002). Designing Microsoft ASP.NET Applications. Redmond, WA. Microsoft Press. ISBN 0-7356-1348-6.

[3] Williams, Mickey. (2002). Microsoft Visual C# .NET. Redmond, WA. Microsoft Press. ISBN 0-7356-1290-0.

[4] Riordan, Rebecca. (2001). Microsoft SQL Server 2000 Programming Step by Step. Redmond, WA. Microsoft Press. ISBN 0-7356-1142-4.

[5] Watson, Richard. (2004). Data Management Databases and Organizations, fourth Edition. New York, NY. John Wiley & Sons, Inc. ISBN 0-471-34711-6.

[6] Foggon, Damien; Maharry, Daniel. (2004). Beginning ASP.NET 1.1 Databases: From Novice to Professional. Apress. ISBN 1-59059-369-3

[7] Cohen, Lazaro; Cohen, Joseph. (2004). The Web Programmer’s Desk Reference: A Complete Cross-Reference to HTML,CSS, and JavaScript. San Francisco, CA. No starch Press, Inc. ISBN 1-59327-011-9.

## 8.3 Web Refrences

Lp_solve:  http://groups.yahoo.com/group/lp_solve/

Don Spalinger:  http://hosting.uaa.alaska.edu/afdes/

Dr. Kinrick Mock: http://137.229.157.77/~kenrick/pub/

Carrying Capacity Calculator (as of 4/25/2005):  http://137.229.143.33/

### Appendix A: User Manual

## Minimum System Requirements

A Windows Operating System capable of running the following concurrently to host the web page:

- MS IIS

- .NET framework 1.1

- SQL Server 2000

Works best with Internet Explorer 6.0

## Installation

##### Web page install:

- The computer hosting this page will need IIS running.  This is available with windows XP Professional or Windows 2000.  It will also need to be running SQL Server 2000 (see SQL Server 2000 instillation instructions for this).

- Unzip the wwwCarryCap.zip file attached to this document in a folder to be used as a web service.

- Right click on the ‘My Computer’ icon and select ‘Manage’

- Expand the option ‘Services and Applications’

- Expand the option ’Internet Information Services’ (if this branch is not visible, then IIS needs to be installed)

- Expand the option ‘Web Services’

- Right click on ‘Default Web Site’

- Select ‘new’

- Select ‘Virtual directory’

- Follow the Wizard to give the service a name on the system and point it to the correct directory.

##### Database install:

- Navigate the start menu>all programs>SQL Server and open the SQ Server Enterprise manager

- Navigate the tree structure to ‘Databases’ folder

- Right click on the ‘Databases folder

- Select ‘All Tasks’

- Select ‘Attach Database’

- Follow the wizard and attach the plant database

- Follow these instructions again to attach the security database

##### Lpsolve install:

- Copy the lpsolve51.dll and lpsolve51COM.dll files to the Windows/system32

## Using the program:

Open your web browser and navigate to the site.  When it load click on the ‘Deer’ tab.

Select between data input (using the calculator) and searching.

##### Using the calculator to make a calculation

Select the first option ‘Input Data By User Model’

On the following screen enter a title for the calculation and select an energy constraint, protein constraint, and which units to use.

After setting the defaults click on ‘Continue >’ to go to the next step.

On this next screen enter the animal constraints for the calculation.  If the constraints of the model have changed or were not entered correctly, press the ‘< Back’ button.  Once the constraints have been entered press the ‘Continue >’ button to go to the next step.

On this next screen all the plant data is entered.  As can be seen, at the top of the screen is a reminder bar showing the constraints that were entered on the previous screen.

After entering a set of data in the text boxes press the green button ‘Submit New Plant’ to add it to the list.  Buttons have been added to move back and forth to change the animal constrains or to move forward to the calculator.  There is also a button to clear the list of entered plants.  This is a clear all feature.  In the list is a remove hyperlink to remove a single plant from the list.

The edit hyperlink will remove the item from the list, saving its place, and display the data to edit in the text boxes at top.  In doing this it also changed the ‘Submit New Plant’ button to ‘Update Plant’.  Once the plant has been updated it places it back into the list were it was retrieved from.

Once all the plant data has been entered, click on ‘Calculate Days >’ to view the results.

This page is set up for printing.  To copy the data grid click and hold at any corner position and drag the mouse so that all the contents are highlighted.  Right click on any of the highlighted text and select copy.  This data can now be pasted into Excel.  From here the user can select to modify the data currently being worked with, start an entire new calculation set, or use the search engine to select forage data.

##### Using the search engine

The search engine for the forage database is a powerful tool.  It serves as an access point to the data managers and allows for several search options, as well as manually entering a specific forage data without selecting it form the search results.  In essence, this is an expanded way to enter plant information for the calculator.

To use this search engine, select which constraints are to be viewed.  This can be done up to the point of adding a plant to the forage data.  Once a plant is selected the option to select a different constraint disappears.  Using the ‘Reset Search Page’ button will remove any selected data, clear the search area and redisplay the constraint selections.

Searching can be done by entering text to search for.  This will search for a specific string, whether it has characters surrounding it or not, by looking at the plant name and plant code.  Clicking the button ‘View All’ will display all the plants contained in the database.  Choosing a ‘Class Selection’ will display all plants that have that class type. And selecting a Region will populate the stand selection, and after choosing a stand, all plants are displayed for that Region/Stand match.

The results of all searches are displayed in the Search Results area in light red.

If a region/stand data set is to be used, then press the blue button ‘Use Region/Stand’.  This button is only active if the current search is a region/stand search.  Pressing this button will clear out any existing forage data and replace it with the current region/stand dataset.

To add an individual plant select ‘Add this plant’.  The plant information will display in the light blue shaded area for review and to add a Biomass value.  After entering a biomass value, pressing the green button ‘Add Plant’ will add this to the current forage data.

After building all the forage data in to the blue forage data grid, pressing ‘Go to Calculator >’ will import the constraints and the forage data so these items do not need to be entered, only verified and modified as needed.  Selecting to use region/stand data will set the title to the calculations to that region and stand.

##### Using the manager

To use the manager the user will need an account.  To log in, use the top light blue box on the search page and enter a user ID and Password.

After logging in the data manager options available to the user will be active, and those that are not will be inactive.  The first screen is only to act as a front door and a place to change the user password if desired.

From here the user can select to manage the plant database, the stand database, and the user accounts (with a higher access level) or to log out.  This page is only viewed at login.  There are no buttons that will navigate back to this page without logging out and back in.

##### Manage Plant Data

The plant manager automatically displays all plants in the database.  It provides options to add edit and delete.

When editing or deleting the ‘confirm change’ or ‘confirm delete’ will be active along with ‘cancel’.  The values of the plants will appear in the text boxes at the top.

##### Manage Stand Data

To select a stand to edit, first select a region.  This will populate the second list with the proper stands available.  From here Regions can be added or removed.  Stands can also be added or removed, but a region must be selected before these options are available.  Shown below is a screen shot of the Excel sample data set.

This shows an example of editing the biomass value for a plant.  To do this, first click on the hyperlink next to the biomass vale ‘Edit’.  This will turn the biomass value into an editable area and supply update and cancel buttons.  On the other side of the data grid is a remove hyperlink.  Selecting this will remove the plant that is on that row from the selected region/stand data.  It will not ask to confirm here, it will just delete it.  To add plants to a selected region/stand click the ‘Add Plants to Stand’ button (in green).  This will display all plants that are not currently part of the region/stand.  After selecting a plant to add, it removes that plant from the list and placed it in the yellow list with a zero biomass.  This will have to be edited as noted before for editing the biomass value.

The last part of this screen is the blue area at the bottom.  This is the source and reference text for the collected data.  Currently, this is the only area where this is viewable.  To change a source for a region (or attach one to it), select a source and then click ‘apply source to region’.  This will attach the selected source to the current region.  This source data is automatically displayed when that region is selected.

##### Manage Accounts

Manage accounts is a simple interface that allows a manager with a higher security level to edit the security levels of current users.  This does not allow the current logged in user’s level to be changed, nor will it allow any changed to the admin account.  Users can be deleted using the delete option located next to each user’s name.  This will display the user’s information in the text boxes at top.  To delete the account press the ‘Confirm Delete’ button.  Editing a user will also display the data in the top text boxes.  To change the access level of a user, the ‘Submit Change’ button must be pressed.

To add a user, type in a user name that is not already in use, and select an Access Level.  Click ‘Add New User’.  This will add a new user with a password of ‘login’.  It is recommended that the user change their password as soon as possible.

### Appendix B: Files

Web Page –

Data Base Files –

Lpsolve Files –