# Moose Habitat Surveyor
Post Mortem

## University of Alaska Anchorage

## CS 401: Software Engineering

## Cold Moose Chasers (Cold MC’s)

## Max Konovalov

## Chris Kulhanek

## Jim Weller

## For our project, we were instructed to produce an application that agencies like the forest service could task biologists to measure and predict the amount of Moose edible biomass in an area. The assignment would be to take random samples with a computer and project the distribution onto an area. A possible scenario would be as follows:

## Biologists get a list of GPS waypoints from an Agency like the forest service

## Biologists go to each Waypoint and sample 9 current year growth (CYG) of many plant patches, biologists export the biomass data to a file and give it to the Agency

# Some of the features of our application would take advantage of are as follows:

## GUI Application

### 3d Renderer

### Model view

### Data view of instance objects

#### Collaboration: Import/Export

#### Persistence: Save/Load

### 3d Radio Pen (3drp)

### Calipers

## MVC

#### Win32 Application

### Views render model

#### 3d Panel to show plant patches

#### TreeView control to show the model hierarchy

#### DataGrid control to show instance variables of model components

## Façade Pattern (FieldTrip)

### Wraps Model class hierarchy

# Many lessons were learned with this challenging project. Some of these being that good planning in the beginning can save on the workload later. We also learned that three people do not equal three times the effort of a single person. Also we realized that taking a conservative approach to the application is much better than big dreams. Discipline too is much more important that genius. Never take on more than one new technology at a time when trying to develop an application such as this. We took on four at one time which was not the smartest decision we made. Lack of experience with the IDE we used made the application development a two fold process, first we had to learn how to use our tools, and then we had to use the tools to develop our product. In the future we learned that you really should know your tools before you attempt to use them to produce working products.

A few good things came from this. Even with being forced to use a language that wasn’t ideal for our team, C++, Visual Studio was a tremendous asset. Also, CVS was very helpful too. Without such a program, sharing source code would have been very cumbersome. Long meetings worked out very well, it gave us the opportunity to share code in real time, fixing errors and getting classes to talk to each other relatively quickly. It really helped out to do a code walk through and keep track of meeting minutes. The following is a list of our statistics for this project:

## 50 files

### 5 megs of source

### 2500 Lines of code

### 85 pages of docs

### 4 APIs (3drp, DirectX, TabletPC, .NET)

## 103 CVS commits

### 51 CVS commits for Model.h

## 489 Total person hours

### First 6 Weeks

#### 3 hours of meeting time per week

#### 2 hours of research/design/writing time per week

### Last 8 Weeks

#### 10 hours of group time per week

#### 4-8 hours of code time per week

When is all is said and done, we enjoyed this project very much but realize that there is much more work needed to make this a deliverable product. It would make a great CS470 project where much more code time can be dedicated to it.